**Meeting Date**

* W2: Thursday 24th September

**Participants**

* Dom
* Youshi
* Hazel
* Jet
* Shelby

**Agenda**

* Individual storyboards for each user story due by 24th September
* Ask tutor to look over user stories + storyboard during tute
* Dom to start adding user stories to JIRA
* Start completing work diaries
* Deciding sprint sizes + dates
* Proposal plan

|  |  |
| --- | --- |
| **Item** | **Notes** |
| Storyboards | * All done * Check at next meeting |
| Rachid’s notes on user stories | * On track, looks good so far * Novelty should be something completely new   + Genie Cat   + Debt Simulator * Merge epic story 1 and 2 * Missing story sizes (in terms of days) |
| Dom to start adding user stories to JIRA | * Done * Need changes due to today’s changes |
| Start diaries | * Dom hasn’t started * Reminder to start completing at least weekly |
| Decide Sprint Sizes and Dates, and draft sprint backlogs | * S1 ends wk5 * S2 ends wk7 * S3 ends wk9/10 |
| Things to do for proposal | * Introduction + research into ASX sharegame? * Decide what each sprint contains   + Decided and shown in user\_stories\_v2 doc * Tech + Architecture   + Decided below * Deciding the novelties   + Action plan set * ER diagram |
| Tech Stack + Architecture | Frontend   * React.js   Backend   * Python * Flask * PostgreSQL |
| Jet + Youshi post-meeting | * Discussion of React, Anaconda and virtual environments * Jet will send out tutorial on intro to React for everyone to get familiar with React * Jet will look into setting up some React and Virtual environment things for us to easily start working on code |

**Action Items**

* Before next meeting, everyone chooses or thinks up their own favourite novelty idea and does a basic feasibility study
* Youshi push newest user stories and meeting minutes to repository
* Dom updates the Jira
* Update diaries everyone!
* Go through storyboards together at next meeting