**Meeting Date**

* W3: 1st Oct

**Participants**

* Dom
* Youshi
* Hazel
* Jet
* Shelby

**Agenda**

* Decide on novelty
* Check storyboards all updated
* Diary check
* Proposal draft section check
* Frontend setup check

|  |  |
| --- | --- |
| **Item** | **Notes** |
| Rachid Talk | * Need at least 3 competitors studied, and their URL * Got the go ahead for the 3 novelties * Just need more detail in implementation |
| Novelty selection | Final selection:   1. Random investment advisor 2. Challenge users/system 3. Bet on your predictions |
| Storyboard update check | Youshi: done  Jet: done  Hazel: done  Dom: done  Shelby: done |
| Diary check | Youshi: done  Jet: done  Hazel: done  Dom: done  Shelby: done |
| Proposal draft section | Youshi has setup the draft outline for proposal |
| Frontend setup | Youshi: Setup system, haven't gone through tutorial  Jet: done  Hazel: needs to setup virtual environment  Dom: Setup System, haven’t done the tutorial  Shelby: needs to setup virtual environment |
| Novelty User Stories | * Flesh out user stories for the novelty ideas, created priorities and sizes. * Changed the ‘challenge’ idea to challenge the system, not other users. * Updated the user story numbers. |

**Action Items**

* Shelby: Storyboards for novelty Ideas
* Front end people: watch tutorials on react; what props are etc.
* Everyone: Do the tutorial.
* Everyone: Finish assigned proposal sections before Sunday. If you finish before Sunday, post your stuff in the chat.
* Dom: update Jira with new user stories. Add new user stories to GitHub