**Meeting Date**

* W5: 15th October

**Participants**

* Dom
* Youshi
* Hazel
* Jet
* Shelby

**Agenda**

* Retrospectives
* Plan for sprint 2

|  |  |
| --- | --- |
| **Item** | **Notes** |
| Tutor Feedback | * Change invalid search message to something more meaningful   + Jet * Expand NIST guidelines to actual text   + Youshi * Validate password, type it in twice   + Youshi * validate email by sending an email requiring confirmation * add a login name/username * apparently don't have simple timeout for logging in * Navbar contains text showing who they are logged in as |
| Retrospective A | <https://docs.google.com/document/d/1f1Gv6lP09nUrwUfcI5qeVuSFX4RgN6kPPF1F7dZ94vg/edit?usp=sharing>  what went well, what didn’t go so well, and what the team should try to over the next sprint to improve their work process  Someone enforcing things to try  Date, time, and team members present or absent at the retrospective  To discuss again on Sunday, give ourselves time to think more |
| Email | Thanks for your feedback on our system.  You suggested that we implement a feature to validate the email address when registering an account. However this feature is not required in the project objectives, nor is it in our backlog of user stories.  Would we be penalised for not adding a user story to implement this additional feature that you proposed? |
| Sprint2 | 2.5 Watchlist   * Dom * Hazel   2.6 Buy/Sell Stocks   * Jet * Youshi * Shelby |

**Action Items**

* Retro A revisit
* Sprint 2 discussion
* Choose scribe for the week