**Meeting Date**

* W8: 8th November

**Participants**

* Dom
* Youshi
* Hazel
* Shelby

**Agenda**

* Check the volume to get rid of useless stocks
* Start working on sprint3
* Report work

|  |  |
| --- | --- |
| **Item** | **Notes** |
| Sprint 3 Progress | 1.1. Backend complete pending testing  2.2. Complete  2.3 + 2.4. Backend in progress  Aim to complete everything except 2.10 by Monday 9th |
| Filtering 0 volume stocks | * Hazel + Youshi   Will release new CSV to discord when filtered again |
| Report Work | * Since all major stories by Monday, quick meeting Tuesday to discuss report at night * Determine any questions we need to send to tutor * Discuss if we want a ‘pair’-writing format |
| Final merge + system check | * Merge before meeting on Tuesday night * If any conflicts with other group’s branch, can raise in meeting * Double check that all rounding is to 4dp * Discuss frontend validation vs backend validation |

**Action Items**

* Stories done by Monday 9th
* Last round of filtering of CSV
* Quick meeting Tuesday after 8pm TBD
* Dom submit retrospective B